SCRUM MEETING WEEK (3)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| * Read about Databases (SQL vs Firebase vs MongoDB) | * ​​Deciding on what database we will use * Split tasks for M2 among ourselves | * ​​Research different tech stacks for backend and front end. * Meet and select a stack * Finish tasks for M2 |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Gavin Ashworth | ​​Dev |
| Nick Haydu | Dev |
| Imoudu Ibrahim | Scrum Master |
| Preston Melvin | Dev |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | DFD and class diagram |
| **Issues completed** | ​​All |
| **Issues left** | 0 |
| **Team Capacity** | 100% |
| **Summary** | ​​We finished all issues. The level 1 and 0 dfd and the class diagram. |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​Feb 12th |
| **End date** | Feb 19th |
| **Sprint theme** | ​​M2: Project description and requirements |
| **Team capacity** | 16 hrs |
| **Issues capacity** | 5 hours |
| **Individual capacity** | Gav: 4 hrs  Nick: 4 hrs  Mo: 4 hrs  Preston: 4 hrs |
| **Potential risks** | We all have atleast 1 midterm this week, so half of our time is gone. |
| **Mitigations** | Next week is reading week so we won’t have a lot of school to worry about. Just starting up the app. |

**:books: Sprint planning resources**