SCRUM MEETING WEEK (8)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| * ​​Research different tech stacks for backend and front end. * Meet and select a stack | * Discuss rules for code review * Design pages on figma * Create html pages and stylesheets based on your figma design | * ​​Create html pages * Create style sheets for the pages * Look into M3 task |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Gavin Ashworth | Dev |
| Nick Haydu | Dev |
| Imoudu Ibrahim | Scrum Master |
| Preston Melvin | Product Owner |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​M2: Project description and requirements |
| **Issues completed** | ​​ All |
| **Issues left** | 0 |
| **Team Capacity** | 100% |
| **Summary** | ​​ We finished all tasks for M2 and created Figma designs for our pages |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ Feb 26th |
| **End date** | March 4th |
| **Sprint theme** | ​​ Create pages |
| **Team capacity** | 24 hours |
| **Issues capacity** | 24 hours |
| **Individual capacity** | Gav 6 hours  Nick 6 hours  Mo 6 hours  Preston 6 hours |
| **otential risks** | We all have a midterm to study for so that will take a few hours away from our capacity |
| **Mitigations** | Nothing |

**:books: Sprint planning resources**