SCRUM MEETING WEEK (9)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| ​   * Create html pages * Create style sheets for the pages * Look into M3 task | * ​​Discuss how data will be sent through pages * Discuss creation of functions for connecting db * Discuss planning for tests | * Create database connection class * Display dummy information on html pages * Finish M3 tasks |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Gavin Ashworth | Dev |
| Nick Haydu | Dev |
| Imoudu Ibrahim | Scrum Master |
| Preston Melvin | Product Owner |
|  |  |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​Create Pages |
| **Issues completed** | ​​All |
| **Issues left** | none |
| **Team Capacity** | 24 |
| **Summary** | ​​ We created all html pages and styled them |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ Mar 4th |
| **End date** | March 11th |
| **Sprint theme** | DB Connection, display data, M3 |
| **Team capacity** | 32 |
| **Issues capacity** | 32 |
| **Individual capacity** | Gav 8 hours  Nick 8 hours  Mo 8 hours  Preston 8 hours |
| **Potential risks** | None |
| **Mitigations** | None |

** Sprint planning resources**