SCRUM MEETING WEEK (10)

**:white_check_mark: Sprint planning checklist**

|  |  |  |
| --- | --- | --- |
| **Preparation** | **Meeting** | **Follow up** |
| * ​​ Create database connection class * Display dummy information on html pages * Finish M3 tasks | * ​​Discuss documentation/go over M3 | * ​​Properly route the pages, and pass data between pages * Add some minor features |

**:busts_in_silhouette: Sprint team members**

|  |  |
| --- | --- |
| **Name** | **Role** |
| ​​ Gavin Ashworth | Dev |
| Nick Haydu | Dev |
| Imoudu Ibrahim | Scrum Master |
| Preston Melvin | Product Owner |

** Sprint planning meeting items**

**Previous sprint summary**

|  |  |
| --- | --- |
| **Sprint theme** | ​​DB Connection, display data, M3 |
| **Issues completed** | ​​9 |
| **Issues left** | 1 |
| **Team Capacity** | 32 |
| **Summary** | ​​Displayed dummy data on all pages and ensured proper database function and connection |

**Details Current sprint**

|  |  |
| --- | --- |
| **Start date** | ​​ Mar 11th |
| **End date** | March 18th |
| **Sprint theme** | Testing |
| **Team capacity** | 32 |
| **Issues capacity** | 28 |
| **Individual capacity** | Gav 7 hours  Nick 7 hours  Mo 7 hours  Preston 7 hours |
| **Potential risks** | None |
| **Mitigations** | None |

** Sprint planning resources**